## Slide 1
FEASIBILITY
ORDER OF MAGNITUDE
PROJECT INITIATION
PRE-FEASIBILITY
EXECUTION
COMMISSIONING – RAMP UP
PROJECT CLOSE-OUT
Purpose
Outcome
Controlling Processes
Define the issues or opportunity and establish business case
Credible options defined to be evaluated in the next stage.
Evaluate the options and refine the scope.
Detailed planning of the selected option.
Execution of the Project in accordance with the Project Execution Plan
Commissioning and Ramp-up / Startup completed in accordance with the plans
Commercial and Administrative closure of the project.
The selection of one option to be defined and planned in Feasibility
Project ready for approval and execution.
Project completed and ready for safe commissioning.
Process commissioning and handover to operations.
Project capitalized and closed.
Business Need Analysis
Project Management Plan
Stakeholder requirement
Pre-Feasiblity execution plan
Order of Magnitude stage summary
Pre-Feasiblity engineering
Project options assessment
Feasibility execution plan
Pre-Feasibility stage summary
Feasiblity engineering
Project Execution Plan
Feasibility execution plan
Project Operational Readiness Plan
Budget Approval
Detailed Engineering and Procurement
Construction
Operational Readiness
Pre-Operational Verification
Commissioning
Project Handover
Project Close-out Checklist
Commercial Close-out
Administrative Close-out
Lessons Learned Review
PORTFOLIO MANAGEMENT
EVALUATION
IMPLEMENTATION